# IEP Capture Pilot

### A governance-first plan for automating in-classroom IEP progress data capture — HCPSS

Scope: Single-classroom pilot · Builder: Grassroots, via Claude Code · District review: Not yet started · Devices: Chromebooks · Prepared: August 2026

Interactive version (with live wireframe/UI mockups): https://claude.ai/code/artifact/f42a3d9c-ee1a-4b8d-860d-e8a4326da173

You, your aide(s), and a caseload of students on Chromebooks — that's the whole system today. The idea is sound: quick-tap entry during instruction instead of typing into a spreadsheet after the fact. But nobody at HCPSS has seen this yet, and Policy 3060 has a real opinion about that. This document treats the build and the district conversation as two tracks running in parallel — Track A gets you a working, demoable prototype this week using fake students; Track B is what has to happen before a single real student's data touches it. Read the compliance review before the phases — it explains why the tracks are split the way they are.

## 1. Personnel roster

Right now this initiative has two filled roles and four unfilled ones — and the unfilled ones aren't optional paperwork. Nothing below is a knock on doing this yourself; it's a map of who else needs to be pulled in, and when.

| Role | Who, today | Status | Why it matters here |
| --- | --- | --- | --- |
| Executive sponsor | Not yet identified | 🔴 Missing | Someone who can say yes and unstick disagreements — most likely your building principal or HCPSS's Coordinator of Special Education. Without this person, the pitch in Phase 7 has nowhere to land. |
| Data privacy & compliance officer | Not yet identified | 🔴 Missing — mandatory | HCPSS's Policy 3060 data governance contact. This is the single biggest gap on this list — see the Blocker in the compliance review below. Nothing with real student data moves until this person has looked at it. |
| IT / data systems lead | Not yet identified | 🔴 Missing | HCPSS Information Technology / Instructional Technology. Needed to say whether a self-hosted Vercel + Neon app can ever become an "authorized system," and if so, what that review looks like. |
| SIS / data integration specialist | Not applicable yet | ⚪ Deferred | This plan deliberately avoids any live integration with Maryland Online IEP or an SIS (see Phase 4). Revisit only if HCPSS later wants a real integration. |
| Application developer | You | 🔵 Filled — atypical | You're building this yourself with Claude Code rather than a dedicated developer. Workable at this scale, but it means there's no independent technical reviewer — lean on the IT lead for that once named. |
| UX/UI lead | You & your aide | 🔵 Filled — informal | Being both builder and daily user gives you a fast feedback loop — a real strength here. The risk is designing around your own habits; don't skip Phase 6's structured dry-run for that reason. |
| End-user representatives | You + your aide(s) | 🔵 Filled | You're already the primary users — unusually good for this role. If this ever expands past your classroom, add a teacher/aide pair who didn't help build it. |
| Security / access-control owner | Not yet identified | 🔴 Missing | Usually the same person as the IT lead. Matters more than usual here — IEP data is among the most sensitive category a K-12 system stores. |
| Parent / community liaison | Not yet needed | ⚪ Situational | Not required while this holds only synthetic data. Becomes necessary the moment real student data enters — Policy 9050's parent-inspection rights apply to whatever holds that data, this tool included. |

## 2. Compliance & governance review

This is a working checklist, not legal advice — HCPSS's own privacy officer or counsel should give final sign-off before any real student data touches this system, even after every row here reads "Resolved."

| Checked | Finding | Tier |
| --- | --- | --- |
| Data classification | Everything described — accuracy/fluency data, behavior tallies, ABC notes, prompt levels, accommodation logs — is FERPA-protected education record data, and because it's tied to IEP goals it's also IDEA-linked special education data: a category with handling requirements beyond baseline FERPA. | 🟢 Resolved |
| Legitimate educational interest | At this scale it's a clean, narrow list: you and your aide(s), on your own classroom roster only. Widening this later — a case manager, a related-service provider — needs its own access-control decision (see below). | 🟢 Resolved |
| Consent & notification | Routine IEP progress monitoring is normally covered by IDEA's existing procedural safeguards. But introducing a new technology platform that stores this data — even briefly — is the kind of change a privacy officer typically wants to review, and may fold into parent notification since it's a new place the data lives. | 🟡 Needs a decision |
| Maryland state law overlay | Maryland layers state-level student data privacy requirements on top of FERPA, alongside COMAR's special-education-specific rules. I don't know the fine print well enough to say exactly what applies to a self-hosted, non-vendor tool — HCPSS's privacy officer or counsel needs to confirm this specifically, including whether the state's vendor/operator-style obligations reach a personally-built app the way they'd reach a purchased product. | 🟡 Needs a decision |
| "Authorized systems only" — Policy 3060 | The sharpest issue in this whole review. Policy 3060 names Maryland Online IEP, Canvas, and secure district network drives as approved systems, and rules out unauthorized third-party software and unencrypted personal platforms by name. A Vercel + Neon app you build and host yourself is neither of those — it's a new, unreviewed system. Until HCPSS IT/privacy leadership has looked at it and either approved it or given you a path to approval, it cannot hold real, identifiable student data. | 🔴 Blocker |
| Data minimization | The proposed fields map directly to the reference guide — accuracy %, fluency rate, tally counts, duration/latency, ABC notes, prompt level, accommodation usage. That's a tight, goal-driven field list, not "just in case" data. Keep enforcing this discipline as the schema grows. | 🟢 Resolved |
| Retention & deletion | No retention period has been set. This should match HCPSS's records retention schedule for special education records — ask the privacy officer, once named, rather than defaulting to "keep everything." | 🟡 Needs a decision |
| Access control boundaries | Simple today: you and your aide see your own students, nobody else. It gets harder to keep simple the moment a case manager or administrator needs a view — the scoping logic should be built into Phase 2 now, even with only two users, so it isn't retrofitted later under pressure. | 🟡 Needs a decision |
| Third-party & vendor exposure | The stack itself — Vercel hosting, Neon database — is technically a third party the moment real student data touches it (see the Blocker above). Watch for anything added later almost as an afterthought too: error tracking, analytics, an AI/voice-transcription service. None of those should ever receive real student data without their own review. | 🟡 Needs a decision |
| Voice/audio capture | If any feature records classroom audio to transcribe notes — rather than just typing them — that adds a second legal layer on top of everything above: Maryland requires all-party consent to record a conversation. Capturing a student's voice without everyone's consent is real legal exposure, separate from FERPA and Policy 3060. If voice input is used at all, it should be transient, on-device speech-to-text that never stores or transmits raw audio — and even that design needs an explicit yes from the privacy officer before it touches a real classroom. | 🔴 Blocker if pursued |

## 3. Strategy assessment

The honest read: the engineering here is easy. The governance is the actual project.

What's solid

- Single-classroom scope is exactly right for this stage — small enough to prove value without asking anyone for permission you don't have yet.

- You and your aide are both the builders and the daily users, which is a rare, tight feedback loop most pilots don't get.

- The data fields already come from a real reference guide (accuracy, fluency, tallies, ABC, prompt levels, accommodations) instead of being guessed from scratch.

What's missing

- Nobody at HCPSS — sponsor, privacy officer, or IT — knows this exists yet. That's not a footnote; it's the reason this plan is split into two tracks.

- Policy 3060's "authorized systems only" clause is a real blocker for real data, not a formality to note and move past.

- Retention, consent/notification, and the exact Maryland state-law overlay are all undecided — each needs a specific person to decide it, not a default assumption.

What I'd push back on

- Don't design toward a district-wide system yet — that's premature for a tool nobody at the district has seen. Phase 7 below is a pitch, not a rollout plan.

- Drop voice-to-text from the first version. It's the single riskiest feature on the table because of Maryland's audio-consent law, and a tap-based UI is faster to build and probably faster to use anyway.

- Don't attempt live integration with Maryland Online IEP. A periodic manual summary export is safer, simpler, and still saves far more time than the integration risk is worth.

- Prove value with synthetic data before spending any political capital asking for sponsorship — bring administrators something they can click through, not a slide deck.

Two tracks, running in parallel:

|  | Track A — start now | Track B — gated |
| --- | --- | --- |
| What | Prototype on synthetic data | Go live with real students |
| Covers | Phases 0–3, and the dry-run half of Phase 6, using fake students only | The rest of Phase 0, all of Phase 4 and 5, and the real-data half of Phase 6/7 |
| Needs | Nothing — start today | A sponsor and privacy officer sign-off first (see the Blocker above) |

## 4. Wireframes & sample UI

The two screens that decide whether this is actually faster than the spreadsheet. The full interactive version (linked at the top of this document) has live-rendered wireframe and sample-UI mockups in a Chromebook-width frame; this section captures the same design decisions in text.

### Screen 1 — Roster-sweep entry

What the teacher or aide opens during a session. Everything happens on the card — no drill-down, no typing unless a note is wanted. Behavior/degree goals can log a plain running tally or a one-tap icon-degree reading (smiley faces by default; stars, thumbs, or Zones-of-Regulation colors also available) — set once per goal, not chosen in the moment.

Card layout, top to bottom:

- Identity — avatar + name only, no extra chrome to tap through.

- Counters — accuracy (✓/✗) and behavior tally as single big tap targets, ≥44px.

- Icon-degree scale — an alternative to a plain tally: tap a face (or star/thumb/color) to log a quality reading instead of just a count. Configured per goal, not per entry.

- Prompt-level chips — five-position scale (Full Physical / Partial Physical / Gestural / Verbal / Independent), one tap to set, no typing.

- Timer + note — start/stop for duration or latency; note is optional and collapses when empty.

- Autosave — every tap is its own write to the Phase 2 API; nothing is lost if the Chromebook closes mid-period.

Sample data (synthetic, concept only):

| Student | Goal | Reading | Prompt level | Latency |
| --- | --- | --- | --- | --- |
| Maya R. | Fluency · CWPM | 14 correct / 3 incorrect (82%) | Gestural | 00:04 |
| Deshawn K. | On-task engagement | Timer 06:12 · engagement 🙂 (4 of 5, smiley scale) | Partial | 00:09 |
| Priya T. | Math accuracy | 18 correct / 2 incorrect (90%) | Independent | 00:02 |
| Owen L. | Hand-raising frequency | Tally: 6 | Verbal | 00:03 |

Icon-degree sets available (configurable per goal, decided once at goal setup):

- 😣 😕 😐 🙂 😄 — smiley (default)

- ☆ ☆ ★ ★ ★ — stars

- 👎 🤏 👍 — thumbs

- 🔵 🟢 🟡 🔴 — Zones of Regulation colors

### Screen 2 — Progress summary (PLAAFP prep)

What the teacher opens before writing a PLAAFP update or prepping a parent progress report — read-mostly, never the place data gets typed.

Layout, top to bottom:

- Filters — date range + domain, scoped automatically to the signed-in teacher's own roster.

- Goal list — one row per active IEP goal, sorted so anything without a recent entry surfaces first.

- Trend detail — the chart and stats a teacher actually copies into a PLAAFP update.

- Export — generates the Phase 4 CSV/PDF; never writes back to Maryland Online IEP automatically.

Sample data (synthetic, concept only) — Maya R., reading fluency, last 30 days:

| Week 1 | Week 2 | Week 3 | Week 4 | Current | Target |
| --- | --- | --- | --- | --- | --- |
| 33 CWPM | 36 CWPM | 39 CWPM | 42 CWPM | 42 CWPM (▲ +9 vs. baseline) | 50 CWPM by Dec |

Goal list status for this student: Reading fluency 🟢 on track · On-task duration 🟡 needs attention · Math accuracy 🟢 on track · Hand-raising frequency 🟢 on track.

## 5. Implementation plan

Phased for Next.js on Vercel + Postgres on Neon. Each Claude Code prompt below is ready to paste as-is — the district name, fields, and roles are already filled in. Track A tags are safe to run today (synthetic data only); Track B tags are gated on sign-off; Track A/B tags apply to both.

### Phase 0 — Discovery, governance & prototype setup (Track A/B)

Owners: You (developer) · sponsor & privacy officer, once named Deliverables: Scaffolded Next.js + Neon project · docs/compliance.md · a synthetic-only guardrail

The scaffolding can happen today. The sign-off cannot. This phase does both, clearly labeled.

Prompt — project scaffold (Track A)

Set up a new Next.js project (App Router, TypeScript) for a Howard County

Public Schools (HCPSS) special education classroom's IEP progress-data

capture tool. This is a single-classroom prototype built independently by

a teacher, not yet reviewed by HCPSS IT. Configure it for deployment on

Vercel, and add a .env.local.example documenting required environment

variables (Neon connection string, auth secrets).

Add a README that states plainly: this repo is designed to eventually

hold FERPA- and IDEA-protected student data, but during this prototype

phase it must only ever contain synthetic/fake data — no real student

names, IDs, or identifying details until HCPSS's data privacy officer has

signed off. Add a pre-commit check that fails the commit if anything

matching common PII patterns (SSN-like strings, obvious real-name

patterns in seed/test files) is staged.



Prompt — compliance record (Track A, to be reviewed under Track B)

Create a docs/compliance.md file in this repo recording our data

classification decisions so they're versioned alongside the code:

- Data captured: accuracy/fluency probe results, behavior frequency &

duration tallies, ABC (antecedent-behavior-consequence) notes,

prompt-level/independence tracking, accommodation-usage logs

- Classification: FERPA education record + IDEA-linked special

education data

- Legitimate educational interest, today: [teacher name] and

[aide name(s)] only, scoped to their own classroom roster

- State law overlay: Maryland state student data privacy law + COMAR —

NOT yet confirmed in detail; flagged for HCPSS privacy officer review

- Consent/notification: NOT yet decided — flagged for privacy officer

- Retention & deletion: NOT yet decided — flagged to match HCPSS's

records retention schedule once known

- Authorized-systems status under Policy 3060: NOT approved. Real,

identifiable student data is prohibited in this system until HCPSS

IT/privacy leadership signs off.

Use this file as the source of truth the code should be built to match —

flag in later phases anywhere the implementation would deviate from

what's recorded here.



Do not skip: before any real student initials, IDs, or notes go into this system, come back to this phase and confirm the privacy officer and IT lead rows in the roster are filled, and that the "Authorized systems" blocker above has an actual answer — not just a plan to ask.

### Phase 1 — Data model & schema design (Track A)

Owners: You, with the IT lead reviewing later against docs/compliance.md Deliverables: Migrations · a dev Neon branch · synthetic seed data

Core entities: students · goals · sessions · data_points · accommodation_logs · staff · audit_log

Prompt — schema

Create a Neon project (or a new branch on our existing one) for this

HCPSS classroom's IEP data tool — a development environment, separate

from any future production database. Set up a migration tool (recommend

Drizzle ORM or Prisma, briefly explain the tradeoff) and write the

initial schema:

- staff (id, name, role enum[teacher, aide], email)

- students (id, display_name, classroom_id, is_synthetic boolean)

- goals (id, student_id, domain enum[academic, behavioral, independence,

accommodation], goal_text, metric_type enum[accuracy_pct,

fluency_rate, frequency_count, duration_seconds, prompt_level,

task_analysis_step, icon_scale, accommodation_used], icon_set

enum[smiley_5, stars_5, thumbs_3, zones_4] nullable — only set when

metric_type = icon_scale, target_frequency enum[daily, weekly,

biweekly, monthly])

- sessions (id, classroom_id, session_date, period_label)

- data_points (id, goal_id, session_id, entered_by_staff_id, entry_at,

value_numeric, value_enum, trials_total, trials_correct, note)

— value_enum also stores the selected icon_scale reading (e.g.

"3_of_5") when the goal's metric_type is icon_scale

- accommodation_logs (id, student_id, accommodation_name, used boolean,

effectiveness_rating 1-5, entry_at, entered_by_staff_id) —

effectiveness_rating should render with the same icon-scale component

as goals, not a separate control

- audit_log (id, actor_staff_id, action, table_name, record_id, at, diff)

Every table holding student-identifiable data needs created_at,

updated_at, and a soft-delete column rather than hard deletes, so a

retention/deletion policy can be enforced later without losing audit

history. Add an is_synthetic flag at the student level that propagates

into a view, so it's always obvious which rows are fake.



Prompt — schema review

Review the schema in [migration file path] against docs/compliance.md.

Specifically check: (1) are we storing any field not listed in the

approved data classification, (2) does the schema support scoping

queries by legitimate-educational-interest (a staff-to-classroom

relationship, not just a flat student list), (3) is there a clean way to

enforce a retention period once one is set. Propose changes if any of

these aren't met yet.



Prompt — synthetic seed data

Write a seed script that generates realistic *fake* data for local

development: a synthetic classroom of 8-10 students with invented names,

2-4 IEP goals each across the academic/behavioral/independence/

accommodation domains, and several weeks of plausible data_points. Set

is_synthetic = true on every row it creates, and make the script refuse

to run against anything that looks like a production database URL.



### Phase 2 — Backend / API layer (Track A)

Owners: You Deliverables: CRUD routes · shared authorization helper · audit logging

Only two roles exist today (teacher, aide), both scoped to one classroom — but the authorization helper is written as if a third role is coming, because it is.

Prompt — routes & authorization

Implement Next.js Route Handlers for goals, data_points, and

accommodation_logs: create, read (scoped list + single record), update,

and soft-delete. Use [Drizzle/Prisma] against the Neon database. Every

read/write must go through an authorization check based on the

requesting staff member's role and classroom:

- teacher — full access to their own classroom's students only

- aide — same classroom scope as their assigned teacher, can create

entries but not edit or delete another staff member's past entries

Write this as a single shared authorization helper, not inline checks

scattered across routes, so a future case-manager or admin role (with a

caseload- or building-wide scope) can be added without rewriting every

route.



Prompt — validation & rate limiting

Add server-side input validation (Zod or similar) for every field on

goals, data_points, and accommodation_logs, matching the fields listed

in docs/compliance.md — reject any field not in that approved list

rather than silently accepting extra data. Add rate limiting on write

endpoints appropriate for Vercel's serverless functions.



Prompt — audit logging

Add structured audit logging for every read and write to goals,

data_points, and accommodation_logs: who accessed or changed what, when,

and what changed. Store this in the audit_log table — make it

impossible for any application role, including a future admin role, to

delete from it.



### Phase 3 — Frontend / UI build (Track A)

Owners: You, reality-checked by your aide Deliverables: A Chromebook-first entry screen · a summary view for MD Online IEP prep

The whole point of this project is the entry screen. A self-contained caseload is typically a handful of students, entered between or during instructional blocks — the design target below is deliberately aggressive, because "faster than the spreadsheet" is the entire value proposition.

Prompt — roster-sweep entry screen

Build the IEP data-point entry screen for teachers and aides as a

Next.js page, touch- and trackpad-friendly for a Chromebook. Design

constraint: a full sweep of an 8-10 student caseload should take under 3

minutes, so favor a grid of per-student cards over a one-student-per-

page form. Each card should support, without opening a separate screen:

- an accuracy trial counter (correct / incorrect tap buttons, running

percentage shown live)

- a behavior tally counter (one tap per occurrence) for goals with

metric_type = frequency_count

- an icon-degree selector for goals with metric_type = icon_scale: a

row of tappable icons (default a 5-point smiley scale; also support

a star, thumbs, or Zones-of-Regulation color set per the goal's

icon_set field) — tapping one records that single reading as the

data point, it does not increment a running count. Which control a

goal shows (plain tally vs. icon-degree) is decided once when the

goal is set up, not chosen in the moment during entry.

- a duration/latency timer (start/stop)

- a prompt-level chip selector (Full Physical / Partial Physical /

Gestural / Verbal / Independent)

- a short optional text note

Reuse the same icon-degree component for accommodation_logs'

effectiveness_rating field rather than building a second control.

Do not include any voice/audio input in this version — typed notes only

(see docs/compliance.md on the audio-consent blocker). Fetch the

signed-in staff member's own scoped student list from the Phase 2 API —

never let the frontend request or display students outside that scope.



Prompt — progress summary view

Build a read-mostly summary view, scoped to the signed-in teacher's own

students, that rolls up data_points per goal into the kind of

quantitative snapshot used for PLAAFP updates: current accuracy/fluency

trend, behavior frequency/duration trend, current typical prompt level,

and accommodation-usage rate, each with a simple trend line over the

selected date range. This is a reference view the teacher reads from

when manually updating Maryland Online IEP — it does not write back to

any external system (see Phase 4). Any edit action should route through

the same authorized API endpoints from Phase 2, not a separate path.



Prompt — accessibility pass

Run an accessibility pass on the entry screen and summary view: keyboard

navigation, screen-reader labels, color contrast, and touch/trackpad

target size for a shared classroom Chromebook. Fix what you find and

list anything that needs a human check.



### Phase 4 — Maryland Online IEP alignment — manual, not integrated (Track A)

Owners: You Deliverables: A formatted export the teacher copies into MD Online IEP by hand

This replaces a normal "Phase 4: SIS integration." A live integration with a state-run system is the single highest-risk, highest-effort item this plan could contain, for a benefit a good export solves at a fraction of the cost. Maryland Online IEP stays the official system of record; this tool never writes to it.

Prompt — export for manual transfer

Build a CSV and print-friendly PDF export of the progress summary view

(Phase 3), formatted so the quantitative data lines up with how it's

typically transcribed into Maryland Online IEP's progress-reporting

fields — grouped by goal, with the reporting-period date range clearly

labeled. Do not attempt any API or automated integration with Maryland

Online IEP; treat that system as entirely out of scope for this tool.

Add a visible label on the export confirming whether the data is

synthetic or real.



### Phase 5 — Security, access control & audit logging (Track B — gated)

Owners: Security/IT lead, once named · you Deliverables: HCPSS-domain SSO · a verified access-control matrix · a pre-real-data security review

This phase is where the prototype has to earn the right to hold real data. Don't run these prompts until the roster gaps for the IT/security lead and privacy officer are filled.

Prompt — authentication

Wire up authentication for this app using Google Workspace SSO,

restricted to HCPSS's school domain (confirm the exact domain with

HCPSS IT before enabling this in production) — staff already sign into

their Chromebooks with these accounts, so they shouldn't need a new

password for this tool. Reject any sign-in attempt from outside that

domain.



Prompt — access-control matrix

Write out the access-control matrix as a markdown table (role x data

category x action: create/read/update/delete) based on what's actually

implemented in the Phase 2 authorization helper, then compare it line by

line against docs/compliance.md and the personnel roster. Flag any

mismatch — anywhere the code is more permissive than intended, or vice

versa.



Prompt — pre-launch security review

Run a security review of this codebase before any real student data

enters it: check for secrets committed to the repo, missing input

validation, SQL injection risk in any raw queries, missing HTTPS

enforcement, and whether the Neon connection uses a pooled,

serverless-safe connection string appropriate for Vercel. Summarize

findings by severity, and treat any finding above "low" as another

reason to stay on synthetic data until it's fixed.



### Phase 6 — Testing & pilot (Track A dry-run, Track B real pilot)

Owners: You + your aide · sponsor for go/no-go on real data Deliverables: Access-control tests · a synthetic dry-run during a real class period · a short feedback loop

Run this twice: once now, on synthetic data, to see if the tool actually survives a real class period; again later, on real data, only once Track B is cleared.

Prompt — automated tests

Write automated tests for the core flows: data-point entry, scoped

retrieval (confirm a teacher/aide can only see their own classroom, not

just that the happy path works), and the audit log. Prioritize the

access-control tests — a passing "can this teacher see their own

students" test matters less than a passing "this teacher cannot see

another classroom's students" test, since that's the failure mode with

real consequences.



Prompt — staging dry-run (Track A, synthetic data)

Set up a staging deployment on Vercel connected to a separate Neon

branch, seeded with the synthetic classroom from Phase 1. Use this to

run one full real class period as a dry run — same timing, same number

of students, no real student data involved. Document how to promote to

a production database once Track B sign-off happens.



Prompt — feedback capture

Draft a very short feedback form for the two of us after the dry run: time

to sweep the full caseload, anything that took longer than the old

spreadsheet, anything confusing about the entry screen, and anything the

summary view is missing for writing a PLAAFP update. Keep it short enough

to fill out in under two minutes right after class.



### Phase 7 — Sponsorship pitch & real-data rollout (Track B — gated)

Owners: You, then the sponsor once identified Deliverables: A one-page pitch · a signed-off pilot with real data, still one classroom

This isn't a district-wide rollout plan — that would be premature. It's the step where the synthetic-data prototype becomes the thing you bring to the missing roles in the roster.

Prompt — pitch one-pager

Write a one-page, plain-language summary of this tool for a principal or

special education coordinator who has never seen it: what problem it

solves (time spent typing instead of teaching), what it looks like

(describe the entry screen), what data it touches, and what's explicitly

still pending — HCPSS IT/privacy sign-off before any real student data

is used. Include a link or QR code to the staging demo running on

synthetic data. No jargon, written for someone reading it between

meetings.



Prompt — monitoring, once real data is approved

Once Track B sign-off is complete, set up production monitoring on

Vercel: error tracking and an alert if the Neon database approaches its

connection or storage limits. Configure error tracking to never log the

actual content of a data_point or note field — errors and stack traces

should reference record IDs only, since this data is FERPA-protected.



Sequencing reminder: everything in this phase after the pitch prompt assumes the roster gaps from Section 1 are filled and the Blocker in Section 2 has an actual resolution — not just a meeting on the calendar.

Prepared for a single HCPSS special education classroom, August 2026. This is a planning reference, not legal advice or an HCPSS-approved policy document — the compliance findings above are a starting point for HCPSS's own privacy officer and counsel, not a substitute for their review.